PROJECT DEVLOG

Top-Down Stealth Game — Development Journal

March 2026  ·  Python / Pygame

# Overview

This document tracks the development of a top-down stealth game built with Python and Pygame. Starting from a blank screen, the project has grown through several distinct phases: establishing basic player movement, building a level loading system, integrating collision physics, and most recently implementing enemy AI with pathfinding. This log covers key decisions, technical challenges, and the reasoning behind architectural choices made along the way.

# Phase 1 — Foundation & Player Movement

## What was built

The first milestone was getting a controllable player character on screen within a defined level boundary. This required wiring up the core game loop, a settings system for resolution and scaling, and the first version of the player class.

## Key decisions

Separated window and level resolution

Rather than have the game world fill the entire window, a levelScalar value (0.0–1.0) defines how much of the window the level surface occupies. A small offset borders the level on all sides, making it easy to add a HUD layer later without reworking coordinates. The calculations live in utils.py so settings.py stays declarative and easy to read.

Three-speed movement system

The player has three movement modes — crouch, walk, and run — toggled with Left Ctrl and Left Shift. A MOVEMENT_TRANSITIONS lookup table maps each mode to the two modes it can reach, keeping the logic a single dictionary lookup rather than a chain of conditionals. Speed values are stored in a SPEED dict keyed by mode ID.

Mouse-facing direction

The player always faces the mouse cursor. Each frame the difference vector from the player to the mouse is normalised and stored as self.direction, and the sprite is rotated accordingly. The base image faces right (0°) so pygame.Vector2.angle_to gives the correct rotation without any offset correction.

| Note | player.py defines its own level_offset constant independently of settings.py. This is a known inconsistency to clean up — settings.py should be the single source of truth for all layout constants. |
| --- | --- |

# Phase 2 — Level System & Collision

## What was built

With a controllable player working, the next step was building a level that could be defined externally and loaded at runtime. This included wall geometry loaded from JSON files, a basic collision resolution system, and the Door class with interactive open/close state.

## Key decisions

JSON-based level data

Level geometry is stored as plain JSON arrays in levels/level_XX_walls.json and levels/level_XX_doors.json. The load_level() utility reads both files and returns a single dict that Level._load_level() consumes. Wall coordinates are authored at a fixed BASE_LEVEL_RES of 1080×720 and scaled to the actual level resolution at load time using scale_x / scale_y factors, so level files are resolution-independent.

Collision resolution via push-out

Collision response uses an AABB push-out approach: for each overlapping wall, the smallest overlap on either axis is computed and the player is pushed out by that amount. This is cheap and works well for axis-aligned rectangles. The calculation lives in Level._calculate_pushout() and is also reused for enemy collisions.

Door interaction model

Doors hold an is_open flag and a rect. The Level maintains a single collision_rects list that is authoritative for all physics. When a door closes, its rect is appended to collision_rects; when it opens, the rect is removed. The player sends an interact_signal boolean to the level each frame when E is pressed, and Level.check_interaction() finds the nearest interactable within 50 pixels and calls its .interact() method.

| Note | The interact_signal on the player is intentionally never reset by the player itself — the level resets it after handling, making the signal a one-way message from player to level rather than a shared mutable flag. |
| --- | --- |

# Phase 3 — Enemy AI: NavMesh Attempt

## What was built

With a working level, the next goal was adding enemy characters that could navigate the environment. The first approach was a proper navigation mesh (NavMesh) built from Shapely polygon geometry.

## How it worked

The level's walkable area was computed by subtracting all wall obstacle polygons from the full level bounding box using Shapely's difference() operation. The resulting polygon (potentially with holes from enclosed wall groups) was then triangulated using mapbox-earcut to produce a set of non-overlapping triangles. Each triangle became a NavPoly node with a centroid used as the representative position. A_star search ran over this graph to find paths, with an additional line-of-sight shortcut layer that could skip triangles if the direct segment was fully within the walkable area.

## Problems encountered

- Triangle generation via Shapely's triangulate() produced triangles that overlapped obstacle areas — confirmed by the debug_navmesh.py script. Switching to mapbox-earcut resolved correctness but added a dependency and considerable boilerplate for coordinate extraction.

- Triangle size was highly uneven: large open areas produced enormous triangles while narrow corridors produced many tiny ones. The _refine_polys() subdivision pass helped somewhat but was still heuristic.

- Two triangles meeting at a single corner point were incorrectly treated as neighbours. This caused paths to route through walls at corners. A fix was added to _build_neighbours() that checks inter.length > 0 rather than relying on Shapely's .touches(), but reasoning about this edge case was non-obvious.

- Enemy radius buffering for the line-of-sight check was expensive and still not fully reliable for narrow passages.

- The overall system was difficult to debug visually and required a separate debug_navmesh.py script just to inspect the mesh state.

## Decision to abandon

The NavMesh approach was producing correct results in simple cases but required ongoing effort to handle geometry edge cases. The code in navmesh.py is retained in the project for reference but is no longer used by the main game loop. The core insight from this phase is that polygon-based meshes are powerful but require careful investment in tooling — visual editors, validation scripts, and robust triangulation — that would distract from building the game itself at this stage.

# Phase 4 — Enemy AI: Grid Waypoint Graph

## What was built

The pathfinding system was replaced with a procedurally generated grid waypoint graph. This approach is simpler to reason about, produces consistent node spacing, and integrates naturally with the existing level loading system.

## How it works

Waypoint generation

WaypointGraph generates one candidate waypoint per grid cell at a configurable resolution (currently 50px). Each cell is tested against the list of collision_rects — if the cell overlaps a wall, a Waypoint is placed at its centre. This intentionally generates waypoints inside open space rather than creating a regular grid and removing blocked nodes; the result is that coverage mirrors the level geometry automatically.

| Note | The collision check uses collidelist() which returns a non-zero index when any rect overlaps — meaning waypoints are placed in cells that do overlap walls, which is the inverse of the intended behaviour. This should be reviewed: the condition should likely be 'if NOT collidelist' to place waypoints only in free space. |
| --- | --- |

Neighbour graph

For each waypoint, a 2×res square search area is drawn and all waypoints within it are collected as candidates. A line-of-sight check (rect.clipline()) is then run against all collision_rects for each candidate pair. Only unblocked connections are added to the neighbour list. This gives a locally-connected graph that respects walls without needing any global polygon geometry.

A* pathfinding

Standard A* runs over the Waypoint graph in pathfinding.py. The heuristic is Euclidean distance. The path returned is a list of pygame.Vector2 positions that the enemy steps through sequentially, advancing to the next waypoint when within 5px of the current target.

Patrol path pre-calculation

Each enemy has a list of patrol_points defined in world space. At level load time, Level.precalculate_patrol_path() maps each patrol point to its nearest waypoint via WaypointGraph.nearest_waypoint(), then calls enemy.precalculate_patrol_path() which chains A* calls between consecutive points (including a return leg from last to first) to produce a complete looping patrol_path list stored on the enemy.

## Minor issues resolved

- The heapq comparator in A* broke when two nodes had equal f-scores because pygame.Vector2 doesn't support < comparison. Fixed by adding an integer counter as a tiebreaker: (f, counter, node).

- nearest_waypoint() has an arithmetic shortcut to find the expected grid position, but floating-point comparison against pygame.Vector2 could miss the exact match. A fallback to min() by distance was added to make it robust.

- Enemy angle calculation used math.acos(dot product) which produces only 0–180°. For downward movement this gave the wrong rotation. The draw method was not exhibiting the bug in the current patrol route but this should be corrected to use math.atan2 for full 360° range.

# Current State of the Codebase

| File | Role & Status |
| --- | --- |
| main.py | Entry point. Instantiates GameStateManager, calls run(), then quits cleanly. |
| game_state_manager.py | Top-level coordinator. Owns the game loop, clock, display surface, and routes events/updates/draws to the active level. |
| settings.py | All layout constants (window size, level scalar, FPS, scale factors). Single source of truth — currently broken by a duplicate level_offset in player.py. |
| utils.py | Pure utility functions: resolution helpers, level JSON loader, level editor CLI, and draw_debug overlay. |
| level.py | Core scene object. Owns walls, doors, enemies, the waypoint graph, and collision_rects. Handles input routing, collision resolution, and interaction. |
| player.py | Player sprite. Manages movement modes, mouse-facing rotation, and sends signals to Level for interaction. |
| enemy.py | Enemy sprite. Follows a pre-calculated patrol path via A*. State machine currently has one state: patrol. |
| grid_waypoint.py | Waypoint and WaypointGraph classes. Generates the navigation graph from collision geometry. |
| pathfinding.py | A* implementation over the Waypoint graph. |
| navmesh.py | Retained for reference. Polygon-based NavMesh and A* over NavPoly triangles — not currently used. |
| debug_navmesh.py | Standalone diagnostic script for the navmesh. Not part of the main game. |

# Known Issues & Tech Debt

- Duplicate level_offset — player.py defines its own pygame.Vector2(40, 40) instead of importing from settings.py. This will cause misalignment if the window size changes.

- WaypointGraph placement logic appears inverted — collidelist() is truthy when there IS a collision, so waypoints may currently be placed inside walls rather than in free space.

- Enemy angle uses math.acos which is limited to 0–180°. Downward and leftward motion will display with incorrect rotation. Should be replaced with math.atan2(direction.y, direction.x).

- interact_signal on Player is never reset to False by the player after firing. The level resets it, but if the level fails to handle it (e.g. no interactable nearby), the signal persists until the next keypress. Should add a frame-end reset.

- Level storage is not yet implemented — the graph is rebuilt from scratch every time the level loads. Pre-computed graphs should be serialised to the level JSON files.

# Next Steps

## Immediate (before new features)

- Fix the collidelist() inversion in WaypointGraph._gen_waypoints().

- Fix enemy angle calculation to use atan2.

- Consolidate level_offset into settings.py and remove the duplicate from player.py.

- Add inline comments to grid_waypoint.py and pathfinding.py — these are the least self-documenting files currently.

## Short-term (pathfinding & AI)

- Serialise the waypoint graph into the level JSON so it is not rebuilt on every load.

- Add a 'chase' state to the Enemy — when the player enters a detection cone, the enemy should pathfind toward the player's current position, recomputing the path periodically.

- Investigate whether the 5px arrival threshold is too large at 50px grid resolution — enemies may cut corners.

## Medium-term (architecture)

- Add a camera / viewport offset so levels can be larger than the display surface.

- Design a proper game state machine in GameStateManager with 'menu', 'playing', 'paused', and 'game_over' states.

- Consider extracting collision resolution into a dedicated Physics class to keep Level from growing further.

## Before implementing any new feature

The current approach of writing implementation plans inline in this devlog before coding has proven useful. A good pattern to follow: (1) state what the feature needs to do, (2) identify which existing classes it touches and what new classes it might require, (3) note any data the feature needs at startup vs. runtime, (4) sketch the call path from game loop to the new code, then implement.

# Phase 5 — Pathfinding Bugs & Enemy Door Interaction

## Fix: collidelist() inversion in WaypointGraph

The original waypoint generation condition was inverted. collidelist() returns -1 on no collision and a non-negative index on a hit, so the old truthy check was placing waypoints inside walls rather than in free space. Fixing the condition to != -1 dropped the waypoint count from 294 (every candidate) to 38, confirming that only 38 of the 294 grid cells overlapped a wall. The remaining 256 waypoints now correctly occupy free space.

The 294 figure is easy to verify from first principles: level_res is (1080, 720) and grid resolution is 50px, giving cols = round(1080 // 50) = 21 and rows = round(720 // 50) = 14, so 21 x 14 = 294 total candidates before any filtering.

## Fix: neighbour search depth too small for cross-door connectivity

With all 256 waypoints correctly placed, A* was still returning None between certain patrol point pairs. Confirmed via a connectivity diagnostic that all 256 waypoints had at least one neighbour, ruling out isolated nodes. The problem was that the default search square of 2 * res (100px) was too small to bridge across doorways — the waypoints on either side of a door were just outside each other’s search area. Parameterising depth and testing showed that depth=3 (150px search square) was sufficient for all paths to resolve. Door waypoints were also added at each door rect’s centre to guarantee a node at every transition point, which in turn allows depth to remain low rather than inflating it globally.

## Fix: enemy direction never initialised after patrol path pre-calculation

With paths now found successfully, the enemy still did not move. Setting the initial direction to (0, 0) caused it to remain completely still, which isolated the bug: set_direction() was never called after precalculate_patrol_path() completed, so self.direction was whatever it was initialised to in __init__. The fix was to call enemy.set_direction() in Level.precalculate_patrol_path() immediately after the path is built. After this change patrol movement worked correctly.

## Feature: enemy door interaction

Enemy door interaction was implemented using the same pattern as player interaction: the Level owns all interaction logic and the enemy remains unaware of doors entirely. A new check_enemy_interactions() method is called each frame from Level.update(). It measures distance from each enemy to each door and opens the door when the enemy is within a threshold, then closes it once the enemy has moved past. The interaction radius for enemies was deliberately set tighter than the player’s 50px threshold so that the player can still reach doors independently without the enemy’s proximity stealing the interaction.

## Fix: enemy stalls after passing through a door

After passing through a door the enemy would stop moving and never advance to the next waypoint. The root cause was that collision pushout was displacing the enemy’s position each frame. Because self.direction was only recalculated when patrol_ID advanced (i.e. on waypoint arrival), a collision that nudged the enemy sideways left it pointing in a direction that no longer converged on the target. The distance to the target never dropped below the 5px arrival threshold, so patrol_ID never advanced and the enemy was permanently stuck.

The fix was to call set_direction() inside Enemy.resolve_collision(), so that any time a collision displaces the enemy its heading is immediately corrected back toward the current target. This is cheap — set_direction() is a single vector subtraction and normalise — and means the enemy self-corrects every frame it is being pushed rather than drifting off course permanently.

Design note: when to recalculate direction

The general principle established here: direction should be treated as a derived value (target minus position, normalised) rather than a stored state. Any operation that changes position without going through the normal move() path — collision resolution, teleportation, knockback — must also update direction. Calling set_direction() on collision is the minimal correct hook for this because it runs exactly when position has been externally modified and only then.

Last updated: March 2026